Hunter Hill Condominium Association

Board of Directors Meeting Minutes from May 10, 2018

9:00 A.M. @ Peak Property Management and Sales, 318 Elk Avenue

Meeting Minutes

Call to Order/Roll Call

The Hunter Hill Condominium’s Board of Directors meeting was called to order at 9:08 A.M. on Thursday, May 10, 2018 at Peak Property Management and Sale’s office. The meeting was represented by the following owners and a quorum was established for an official meeting.

BOD’s

Unit # 2 Jennifer Kennedy (Call in)

Unit # 3 Dave Calligan (Call in)

Unit # 6 Hope Geller (Call in)

Peak Property Management and Sales

Tom Hein-Association Manager

New Business

- Remaining exterior painting this summer 2018; North and east sides.

-Meeting Results: All assessment money is collected and project schedule to start in July.

2. Discuss Projects

a. Front entry

b. Railroad ties and rock in lower area

-Meeting Results:  The Board discussed repairing the front entry and felt the entry was solid and sound, but cosmetically didn’t look great because the wood is getting old and paint does not adhere to it anymore. The Board reviewed approx.  cost for a bike wash area built with railroad ties and rock very well. The Board felt re-building entry deck could wait with some minor repairs.  After discussing the Board opted not to do the bike wash area as the funds could be spent on more important projects. Instead the Board decided to have more bark/mulch added to front side areas.

3. Building Repairs

a. South deck boards-stain.

b. Exterior front entry stair handrail-scrape and paint.

c. South side deck stairs-scrape and paint

d. South side top cap hand rail-scrape and paint.

-Meeting Results:  The Board ask Tom to discuss each location with Darren Kennedy and ask the following questions;

1. What paint work is already included in bid?

2. What does he recommend for each repair?

3. Thoughts on water-based stain for hand rails?

4. South deck stairs-Should we sand and switch to oil based?

5. Thoughts on front entry deck boards?

4. New Peak Property-Hunter Hill Management Agreement

a. Management fee increase: $5.00 per unit month /$40.00 month

-Meeting Results: The Board approved the management fee increase. Jennifer to review, sign and return Peak’s new management agreement. Agreement is set for another 3 years.

5. Open Items

a. Jennifer K. asked that Peak follow up with unit 8 owner to make sure tenants are not planning to use charcoal grill.

Financials

- Review current financials

-Meeting Results: The Board review the Association’s financials. As of April 23, 2018, the 17-18 was net positive and had a total asset amount of $10,843.00. No major expenses to discuss, no delinquencies, and expected to finish the fiscal year positive.

Adjournment-Meeting was adjourned at 9:52 A.M.